INSERT LICENSE NUMBER

INSERT PERMIT NUMBER

INSERT JOB NAME AND ADDRESS

INSERT DATE

INSERT ATTENDEES

- Critical Path

  - Project Commencement -

  - Project Turnover date of project

  - Show original vs updated if schedule has been extended.

  - The PM is to decide this date as often the subcontractor date will be earlier than our date with client.

  - Outline overall critical path dates (To be established with PM and Adam at commencement of project).

  - Outline long lead items.

    - RTUs, Electrical Gear, Plumbing fixtures, door frames, Etc.

- Subcontractor Recognition

  - Recognize a subcontractor for something positive they are doing in in the minutes.

- Jobsite Concerns

  - Safety, clean up, quality etc.

- Link for most recent plans on AnCor (admin to enter Procore Link)

- Permit Status

- Utility Status

- Change Order statement - No work is to be done without a signed change order and that they are to be sent to the PM & Super for review as quickly as possible

- Status of RFI’s that are impacting schedule (if any)

- Status of submittals that are impacting schedule (if any)

- Lookahead  –

  - Outline Upcoming inspections

  - Outline work that was to be completed in previous lookahead that was not completed by trade.

  - Outline primary objectives for the next 2 -3 weeks by trade

    - This can be done in a written format rather than the Procore 2 – 3 week lookahead, or if detailed enough via Procore.  This is at the PM & Supers discretion.  The intent is for the trades to know what is expected of them for the next 2 – 3 weeks.  Modify below list as it pertains to your project;

      - Survey

        - Work behind schedule

          - .

        - 3 week lookahead

          - .

          - .

      - Demolition

        - Work behind schedule

          - .

        - 3 week lookahead

          - .

          - .

      - Sitework

        - Work behind schedule

          - .

        - 3 week lookahead

          - .

          - .

      - Concrete

        - Work behind schedule

          - .

        - 3 week lookahead

          - .

          - .

      - Masonry

        - Work behind schedule

          - .

        - 3 week lookahead

          - .

          - .

      - Steel

        - Work behind schedule

          - .

        - 3 week lookahead

          - .

          - .

      - Wood Framing

        - Work behind schedule

          - .

        - 3 week lookahead

          - .

          - .

      - Millwork

        - Work behind schedule

          - .

        - 3 week lookahead

          - .

          - .

      - Insulation

        - Work behind schedule

          - .

        - 3 week lookahead

          - .

          - .

      - Roofing

        - Work behind schedule

          - .

        - 3 week lookahead

          - .

          - .

      - Doors/Windows

        - Work behind schedule

          - .

        - 3 week lookahead

          - .

          - .

      - Glazing

        - Work behind schedule

          - .

        - 3 week lookahead

          - .

          - .

      - Framing/GWB

        - Work behind schedule

          - .

        - 3 week lookahead

          - .

          - .

      - Finishes

        - Work behind schedule

          - .

        - 3 week lookahead

          - .

          - .

      - Specialty Construction (Pools, Cold Plunge, Vertical Transportation Etc)

        - Drawing Submission

        - Permit Status

        - Work behind schedule

          - .

        - 3 week lookahead

          - .

          - .

      - Plumbing

        - Work behind schedule

          - .

        - 3 week lookahead

          - .

          - .

      - Sprinkler

        - Work behind schedule

          - .

        - 3 week lookahead

          - .

          - .

      - HVAC

        - Work behind schedule

          - .

        - 3 week lookahead

          - .

          - .

      - Electrical

        - Work behind schedule

          - .

        - 3 week lookahead

          - .

          - .

      - Fire Alarm

        - Work behind schedule

          - .

        - 3 week lookahead

          - .

          - .

      - Owner Vendors

        - Work behind schedule

          - .

        - 3 week lookahead

          - .

          - .